## Slide 1: Framework for Project Management

## Slide 2: Framework for Project Management
Project Management as a profession
The Project Management Institute (PMI)
Project Management Knowledge Areas
Project Management Certifications
Scrum development
The Project Management Office

## Slide 3: Project Management as a Profession
Body Of Knowledge (BOK)
Standards
Professional organizations
Currently, anyone can call him or herself a project manager
Unresolved issue: to what extent can an expert PM move from one industry to another?

## Slide 4: Project Management Standards
Standards organizations
PMI
  Project Management Institute: http://www.pmi.org/
  CAPM, PMP and other professional standards
IPMA
  International Project Management Association: http://ipma.ch/
  Several certifications

## Slide 5: Project Management Institute (PMI)
Established in 1969
Certifications: most popular is PMP
  Also offer CAPM, for novice PMs, and several specialized certifications
Currently over 750,000 PMPs in the world
Have published the Project Management Body of Knowledge or PMBOK, now in its 5th edition.

## Slide 6: Project Management Professional (PMP)
Requirements:
  5 years of project management experience
  pass a rigorous exam
  maintain ongoing professional development
Currently over 750,000 PMPs in the world
The CAPM or Certified Associate in Project Management only requires an exam and is considered to be a step along the way to a PMP

## Slide 7: PMBOK Knowledge Areas (KAs)
Managing Integration
Managing Scope
Managing Time/Schedule
Managing Costs
Managing Quality
Managing Human Resources
. . . continued on next slide

## Slide 8: PMBOK Knowledge Areas (KAs) (continued)
Managing Communication
Managing Risks
Managing Procurement
Managing Stakeholders

## Slide 9: Project Integration KA
Very active during the project startup
Coordinates all activities in all other knowledge Areas (KAs)

## Slide 10: Project Scope KA
Scope generally defines what the project is all about
Forms the basis of agreement between the project SPONSOR and the project team
Changes in the scope may be proposed at any time during a project, but should follow a clearly defined approval process (Change request process)

## Slide 11: Scope Statement
Description of the scope
Acceptance criteria
Deliverables
Exclusions
Constraints
Assumptions

## Slide 12: Scope and the WBS
A Work breakdown structure or WBS is the breakdown of the deliverables into manageable units of work.

## Slide 13: Schedule and Time Management KA
Based on the units of work defined by the WBS
Resources required are identified
Time durations are estimated
Dependencies are identified (such as, what task must be completed before another task can begin)
And a schedule can be created

## Slide 14: Schedule and Time Management
Several methods are available—details in a later chapter
Software is frequently used to assist with managing the time schedule
NOTE: MS Project is on popular tool.

## Slide 15: Project Costs KA
Develop a budget
  Several methods can be used to estimate
Plan for the cash flow
Track the expenditures
Explain deviations and make adjustments where required

## Slide 16: Project Quality KA
Quality plan defines
  The quality standards
  The methods that will be used to achieve the standards
  The methods that will be used to measure the standards

## Slide 17: Human Resources KA
Identification of HR requirements
Selection of project team
Development of project team
Motivation and management of the project team

## Slide 18: Communication KA
Communication includes within the team and with others outside the team
The project should have a communication plan
  Who needs to be communicated with
  What methods will be used
  What frequency
  Who within the project will be responsible

## Slide 19: Risk KA
Risk represents the likelihood of the occurrence of an event that will negatively or positively impact the achievement of the project goals
Processes:
  Identify risks
  Analyze risks
  Qualify and quantify risks
  Manage risks

## Slide 20: Procurement KA
Contracting to obtain supplies or services required to carry out the project
May be extremely complex
Time schedules can be crucial
On complex projects, almost always involves additional experts such as lawyers

## Slide 21: Stakeholder Management KA
Stakeholders are people or organizations who either will be impacted by the project or who can impact the project.
Always include: project sponsor, project team
May include: customers, suppliers, vendors, the public, land owners, voters, other departments within the organization, government, etc.

## Slide 22: Stakeholder Management
Major tool is the stakeholder register
Lists stakeholder, role, all communications
Updated regularly throughout the project
New stakeholders can appear at any time

## Slide 23: PMI Process Groups
Project Initiating
Project Planning
Project Executing
Project Monitoring and Controlling
Project Closing

## Slide 24: Knowledge Areas (PMBOK 5)

## Slide 25: Knowledge Areas (PMBOK 5)

## Slide 26: Scrum Development Overview
Known as an Agile method
Used when requirements are difficult to define or subject to rapid change
Iterative approach
Uses sprints or 2 to 4 week cycles

## Slide 27: Scrum Development Overview
Roles
  Product owner
  Scrum Master
  Development Team
    May include specialist roles such as developer, subject matter expert

## Slide 28: Scrum Development Overview
Priorities: stories are either on the:
  Front burner (currently working on)
  Back burner (next up)
  Fridge (for later)
Priorities are revisited before each new sprint

## Slide 29: Scrum Development Overview
Daily stand-up meeting (short meeting with fixed agenda)
  What was done yesterday
  What will be done today
  Are there any problems the scrum master must address, such as resource issues out of the control of the team

## Slide 30: Scrum Development Caveats
Requires committed, mature developers
Major work must still be done up front
Needs commitment and involvement of Product Owner
Best for products that require frequent updates
Not so good for large, totally new products that will not allow frequent updates after release

## Slide 31: Scrum Framework

## Slide 32: The Project Management Office (PMO)
Medium and large organizations
Typical objectives
  Align projects with organizational objectives
  Set standards for projects
  Provide resources to project managers
  Provide training and mentorship
  Provide facilitation
  Stay abreast of best practices in Project Management
  Repository for project reports and lessons learned

## Slide 33: Summary
Project management as a profession
The Project Management Institute
Project Management Certifications: PMP, CAPM
PMBOK overview: ten knowledge areas; five process groups
Scrum methodology
The Project Management Office

## Slide 34: Questions?