## Slide 1: Project Implementation

## Slide 2: Project Implementation Phase

## Slide 3: Percentage of Time Spent on Each Process Group

## Slide 4: Relationship between Project Management Process groups

## Slide 5: Execution Phase Components
NOTE: Remember the, “you can’t control/manage what you don’t measure” quote
Critical components of the Execution phase:
  Execute the project plan – duh!
  Capture progress against Scope, Timeline, Budget, and Quality
    NOTE: This is a lot of work!
  Compare progress against baselines
  Communicate progress, milestones, issues, and plans to address issues:
    Be authentic
    Sooner is better

## Slide 6: Execution Phase Components - continues
  Address change requests (Change Request Process):
    Never worked on a project without changes
    Can’t just ignore or dismiss change requests (not a smart career move)
  When a change is approved, update the plan (including baselines)
  Celebrate important milestones

## Slide 7: Questions?